Waterfall & Agile

1. Overview

Both Agile and Waterfall are software development methodologies, but they differ in how work is planned, executed, and delivered.

🔹 Waterfall Model

Definition:
A linear and sequential approach where the project flows step-by-step through fixed phases — like a waterfall.

Phases:

- Requirement Analysis

- System Design

- Implementation (Development)

- Testing

- Deployment

- Maintenance

Key Idea:
➡ Each phase must be completed before moving to the next.
➡ Changes are hard to make once a phase is finished.

Example (Banking):
A Core Banking System Upgrade — where requirements (like transaction logic, compliance rules) are well-defined and unlikely to change mid-project.

🔹 Agile Model

Definition:
A flexible, iterative, and incremental approach to project development that focuses on collaboration, feedback, and continuous improvement.

Phases (in cycles/sprints):

- Planning →

- Design →

- Development →

- Testing →

- Review →

- Deployment

Key Idea:
➡ Work is done in short iterations (sprints) (usually 2–4 weeks).
➡ The product evolves through continuous feedback and changing requirements.

Example (Banking):
A Mobile Banking App Enhancement — where new features (e.g., UPI, chatbots, dark mode) are released frequently based on user feedback.

2. Key Comparison: Agile vs Waterfall

| Feature | Waterfall Model | Agile Model |
| --- | --- | --- |
| Approach | Sequential | Iterative & Incremental |
| Flexibility | Rigid — hard to make changes | Highly flexible and adaptive |
| Customer Involvement | Limited — mainly at start and end | Continuous — customer feedback each sprint |
| Delivery | One-time final delivery | Continuous, after each sprint |
| Testing | Done after development | Done in every sprint |
| Documentation | Heavy documentation | Minimal documentation, focus on working software |
| Team Collaboration | Hierarchical (Manager-driven) | Collaborative (Team-driven) |
| Risk Handling | High risk — issues found late | Low risk — issues identified early |
| Best For | Fixed-scope, predictable projects | Dynamic, evolving projects |
| Project Example | Government compliance project | Fintech or mobile app project |

3. Visual Representation

Waterfall Flow:

Requirements → Design → Development → Testing → Deployment → Maintenance

- One-way flow

- No return to earlier stages easily

Agile Cycle:

Plan → Build → Test → Review → Deploy → Feedback → (repeat next sprint)

- Cyclic process

- Incremental improvements every sprint

4. Real-World Example: Banking Context

| Scenario | Waterfall | Agile |
| --- | --- | --- |
| Core Banking System Upgrade | Requirements fixed, compliance-heavy, months of development, one release | ❌ Not ideal |
| Online Loan Portal or Mobile Banking App | Frequent UI/UX changes, customer feedback, iterative releases | ✅ Agile fits better |

5. Summary

| Criteria | Agile | Waterfall |
| --- | --- | --- |
| Speed of Delivery | Faster incremental releases | Slower, full delivery at end |
| Change Handling | Embraces change | Resists change |
| Customer Value | Delivered continuously | Delivered once at project end |
| Risk Level | Low (early detection) | High (late discovery) |
| Communication | Daily stand-ups & collaboration | Periodic status reports |

Key Takeaway

Waterfall = Predictability.
Agile = Adaptability.

Use Waterfall when:

- Requirements are clear and stable (e.g., compliance reporting).

Use Agile when:

- You need quick releases and frequent updates (e.g., customer apps or APIs).

Scrum roles and ceremonies:

1. What is Scrum?

Scrum is an Agile framework used to develop, deliver, and sustain complex products — typically software — through iterative progress, collaboration, and feedback.

A Scrum team works in short, time-boxed cycles called Sprints (usually 2–4 weeks) to deliver usable product increments continuously.

2. Scrum Roles (Who does what)

Scrum defines three core roles, each with a clear responsibility — together forming a self-organizing, cross-functional team.

Product Owner (PO) — “The Visionary”

Main Responsibility:
Maximize the value of the product by managing the Product Backlog and representing the voice of the customer.

Key Duties:

- Defines product vision and goals

- Prioritizes features and backlog items

- Clarifies business requirements for the team

- Accepts or rejects work results

- Balances stakeholder needs with business goals

Example:
In a banking project, the PO might decide to prioritize credit card fraud detection features over new UI designs because of customer demand.

Scrum Master — “The Coach”

Main Responsibility:
Ensure the team follows Scrum principles and removes obstacles to productivity.

Key Duties:

- Facilitates all Scrum ceremonies

- Removes blockers (technical, communication, or process-related)

- Protects team from distractions

- Coaches the team on Agile best practices

- Acts as a bridge between PO and Development Team

Example:
If developers are waiting for API access, the Scrum Master ensures this dependency is resolved quickly.

Development Team — “The Builders”

Main Responsibility:
Deliver potentially shippable increments at the end of every Sprint.

Key Duties:

- Self-organizes work (no manager assigns tasks)

- Estimates story points and defines “Done” criteria

- Develops, tests, and integrates features

- Collaborates daily to achieve sprint goals

Composition:
Usually 5–9 members (developers, testers, designers, etc.)

Example:
Developers create a loan calculator API; testers validate loan logic; UX designers improve form usability.

3. Scrum Ceremonies (The events that keep Scrum running)

Scrum ceremonies create rhythm and transparency for the team throughout the Sprint.

Sprint Planning

When: At the beginning of each Sprint
Goal: Decide what can be delivered and how it will be done.

Key Activities:

- The Product Owner presents prioritized backlog items.

- The Development Team selects items based on capacity.

- The Sprint Goal is defined (a one-line statement of intent).

Example Sprint Goal:
“Enable customers to check loan eligibility online.”

Daily Scrum (Stand-Up)

When: Every day (15 minutes max)
Goal: Synchronize team progress and identify blockers.

Each member answers:

- What did I do yesterday?

- What will I do today?

- Are there any impediments?

Example:
“Yesterday, I integrated the payment gateway. Today, I’ll test it. No blockers.”

Sprint Review

When: At the end of the Sprint
Goal: Demonstrate what has been built to stakeholders and collect feedback.

Activities:

- The team shows working product increment.

- Stakeholders give feedback.

- Product Owner updates backlog priorities based on feedback.

Example:
Show a working loan tracking dashboard to business managers and refine features based on their feedback.

Sprint Retrospective

When: After the Sprint Review (end of Sprint)
Goal: Reflect on the process and identify improvements for the next Sprint.

Team discusses:

- What went well?

- What didn’t go well?

- What can we improve?

Example:
“Daily meetings were too long — next Sprint we’ll keep them to 15 minutes.”

The Sprint (The Iteration itself)

Duration: Typically 2–4 weeks
Goal: Deliver a potentially shippable product increment
Outcome: A working version of the product with new functionality.

4. Visual Summary — Scrum Flow

Product Backlog → Sprint Planning → Sprint (Daily Scrums)

↓                                    ↓

Sprint Review  ← Feedback ←  Working Increment

↓

Sprint Retrospective → Next Sprint

5. Key Differences Between Roles and Ceremonies

| Category | Scrum Roles | Scrum Ceremonies |
| --- | --- | --- |
| Purpose | Define responsibility & ownership | Define events & cadence |
| Examples | Product Owner, Scrum Master, Dev Team | Sprint Planning, Daily Scrum, Review, Retrospective |
| Focus | Who is involved | What happens and when |
| Output | Defined accountability | Continuous collaboration & improvement |

1. Why Team Collaboration & Task Tracking Matter

In any project — especially Agile — success depends on:

- Clear visibility of who’s doing what

- Smooth communication among developers, testers, and stakeholders

- Real-time progress tracking and issue management

That’s where tools like Jira and Trello come in.
They help teams move from emails and spreadsheets → to organized, transparent, and visual workflows.

2. What Are Jira and Trello?

| Tool | Description | Best For |
| --- | --- | --- |
| Jira (by Atlassian) | A robust Agile project management tool designed for Scrum, Kanban, and DevOps teams. | Complex projects, large teams, Agile software development |
| Trello (by Atlassian) | A lightweight, card-based collaboration tool using a Kanban board approach. | Small teams, personal productivity, visual planning |

3. How These Tools Support Team Collaboration

| Collaboration Aspect | How Jira Helps | How Trello Helps |
| --- | --- | --- |
| Task Visibility | Shows tasks as issues, with assignees, due dates, and progress | Tasks represented as cards on boards |
| Communication | Comments, mentions (@user), file attachments | Comments and file sharing on cards |
| Accountability | Role-based assignments and workflows | Assign members to each card |
| Transparency | Sprint boards, reports, and dashboards | Drag-and-drop boards showing task status |
| Tracking & Metrics | Burndown charts, velocity reports | Simple progress tracking by column movement |
| Integration | Works with Confluence, Bitbucket, GitHub, Slack | Integrates with Google Drive, Slack, etc. |

4. Task Tracking in Agile Workflow

Typical Workflow in Jira/Trello:

To Do → In Progress → Code Review → Testing → Done

Each task moves across these columns visually as it progresses.

- Jira calls tasks: “Issues” (like Story, Bug, Task, Epic)

- Trello calls tasks: “Cards”

Each card/issue contains:

- Description

- Assignee

- Due date

- Comments and attachments

- Labels/tags for easy filtering

5. Jira — Deeper Look (Used in Agile Projects)

Key Features

- Scrum Boards: Visualize sprints, stories, and tasks.

- Sprint Planning: Add stories from the backlog into a sprint.

- Burndown Chart: Track sprint progress day by day.

- Epics & Stories: Organize high-level goals and their smaller tasks.

- Workflows: Customize transitions like “To Do → In Review → Done.”

- Reports: Generate velocity charts, cumulative flow diagrams, etc.

Example (Banking Project):

- Epic: Online Loan Portal

- Stories:

  - As a user, I can apply for a loan online.

  - As a manager, I can approve/reject loan requests.

  - As a customer, I receive loan approval notifications.

- Each story is broken into tasks assigned to developers/testers.

6. Trello — Simpler Visual Collaboration

Key Features

- Boards: Represent projects (e.g., “Loan System Upgrade”).

- Lists: Represent stages (To Do, In Progress, Done).

- Cards: Represent individual tasks (e.g., “Build loan form UI”).

- Labels: Color tags like “High Priority”, “UI”, “Backend”.

- Checklists: Mini to-dos within a task.

- Power-Ups: Integrations (Calendar, Slack, GDrive).

Example Workflow:

| List | Example Cards |
| --- | --- |
| To Do | Create DB schema, UI mockups |
| In Progress | Develop Loan Application API |
| Done | Testing & Deployment |

7. Collaboration Best Practices Using These Tools

| Practice | Description |
| --- | --- |
| Daily Updates | Update task status in board daily (aligns with Daily Scrum). |
| Use Comments & Mentions | Keep all discussions inside the task card, not in emails. |
| Tag Priority | Use labels or flags for High/Medium/Low priority. |
| Attach Files & Links | Keep related docs, screenshots, or commits linked in one place. |
| Sprint Retrospectives | Review completed sprints using reports or board history. |
| Automation Rules (Jira/Trello) | Move tasks automatically when pull requests merge or testing completes. |

8. Jira vs Trello — Quick Comparison

| Feature | Jira | Trello |
| --- | --- | --- |
| Complexity | Advanced (suited for Agile/Scrum) | Simple (Kanban-style) |
| Use Case | Enterprise, software projects | Small teams, visual task tracking |
| Customization | Highly customizable workflows | Basic customization |
| Reports | Detailed (velocity, burndown, sprint) | Minimal (requires add-ons) |
| Cost | Paid (with limited free tier) | Mostly free |
| Best For | Scrum teams, dev teams | Non-technical teams, small projects |

9. Real-World Example: Banking Application

| Tool | Usage Example |
| --- | --- |
| Jira | Track development of the Online Loan Portal — each sprint includes stories like “Integrate credit score API” and “Build approval workflow.” |
| Trello | Used by Operations or Marketing teams to manage campaigns, client onboarding, or documentation workflows. |

10. Key Takeaways

- Jira = Detailed, structured, powerful for Agile software development.

- Trello = Simple, visual, ideal for team coordination and smaller projects.

- Both enhance collaboration, transparency, and accountability.

- Choose based on team size, complexity, and process maturity.

Project Lifecycle (Initiation → Execution → Closure)

1. What is a Project Lifecycle?

A Project Lifecycle is the structured sequence of stages that a project goes through from beginning to completion.
It provides a roadmap for managing the project efficiently — ensuring that objectives are met within time, budget, and quality constraints.

The three core phases are:

- Initiation — Define the “Why”

- Execution — Do the “Work”

- Closure — Deliver and evaluate the “Result”

2. Phase 1: Initiation — Setting the Foundation

Objective:
Define what the project aims to achieve and obtain approval to start.

🔹 Key Activities:

| Activity | Description |
| --- | --- |
| Business Case Development | Identify the problem or opportunity and justify the project. |
| Feasibility Study | Check if the project is technically and financially possible. |
| Define Objectives & Scope | Set measurable goals and boundaries. |
| Identify Stakeholders | List people affected by or involved in the project. |
| Create Project Charter | High-level document outlining purpose, scope, team, risks, and budget. |
| Approval to Proceed | Obtain management sign-off to start planning/execution. |

Example (Banking Project):

The bank identifies delays in loan approval processes and initiates a project to build an Online Loan Approval Portal to reduce approval time from 5 days to 24 hours.

Deliverable:
✔️ Approved Project Charter outlining objectives, scope, and stakeholders.

3. Phase 2: Execution — Bringing the Plan to Life

Objective:
Convert plans into action — design, build, and deliver the project outputs.

🔹 Key Activities:

| Activity | Description |
| --- | --- |
| Team Formation | Assign project roles (developers, testers, analysts). |
| Requirement Analysis | Translate business needs into technical requirements. |
| Development & Testing | Build system modules and validate them through testing. |
| Monitoring & Control | Track progress, manage risks, control costs and scope. |
| Communication | Conduct status meetings, stakeholder updates, and reporting. |
| Quality Management | Ensure product meets agreed standards and compliance norms. |

Example (Banking Project):

- Developers create modules like Loan Form, Document Upload, Approval Workflow.

- Testers validate logic, security, and performance.

- Regular sprints and reviews ensure stakeholder feedback.

Deliverable:
✔️ Working Online Loan Portal ready for pilot deployment.

4. Phase 3: Closure — Wrapping It Up

Objective:
Formally close the project, document learnings, and hand over deliverables.

🔹 Key Activities:

| Activity | Description |
| --- | --- |
| Final Deliverable Handover | Deliver the final product to the client or business unit. |
| Testing & Sign-off | Ensure acceptance from business stakeholders. |
| Performance Review | Compare actual results with objectives and KPIs. |
| Documentation | Record lessons learned, best practices, and key challenges. |
| Release Resources | Free project team and close budget allocations. |
| Celebrate Success | Acknowledge efforts and recognize achievements. |

Example (Banking Project):

After successful pilot rollout, the project:

- Submits closure report

- Gets sign-off from management

- Transfers system maintenance to IT support team

Deliverable:
 Project Closure Report with lessons learned and success metrics.

5. Summary Table

| Phase | Purpose | Key Deliverables | Example Output (Banking) |
| --- | --- | --- | --- |
| Initiation | Define scope, feasibility, and get approval | Project Charter | Approved Online Loan Portal proposal |
| Execution | Develop, test, and deliver outputs | Product Build, Status Reports | Functional Loan Portal |
| Closure | Handover and evaluate | Closure Report, Sign-off | Live portal, Lessons learned |