Objective

To help learners understand and apply core project management methodologies — Agile, Waterfall, and Scrum — through practical, real-world scenarios.

Part A — Concept Understanding (Short Answers)

Q1. Define the following terms in your own words:

- Project Lifecycle

- Agile Methodology

- Waterfall Model

- Scrum Framework

Q2. Write any three major differences between Agile and Waterfall methodologies.

| Criteria | Agile | Waterfall |
| --- | --- | --- |
| Approach |  |  |
| Flexibility |  |  |
| Delivery Pattern |  |  |

Q3. Explain the three main phases of a typical project lifecycle with one example from the banking or IT industry.

Part B — Scenario-Based Questions

Scenario 1: Waterfall Project (Banking Example)

A bank is developing a new Core Banking System that must comply with strict regulatory and security requirements.

- The requirements are well-defined and unlikely to change.

- The development team works in sequential phases — requirement, design, build, test, deploy.

Tasks:

- Identify which model (Agile/Waterfall) fits this project and explain why.

- List any three risks of using an iterative (Agile) approach for this project.

Scenario 2: Agile Project (E-Commerce Example)

An e-commerce company wants to add a product recommendation feature based on user behavior.
Requirements may evolve based on customer feedback and analytics.

Tasks:

- Which methodology should be used — Agile or Waterfall?

- Describe how this project can be managed using Agile principles.

- Suggest two metrics you would track to measure success in each sprint.

Part C — Scrum Understanding

Q1. Scrum Roles

Match the following Scrum roles with their responsibilities:

| Role | Responsibility |
| --- | --- |
| Product Owner | a. Ensures Scrum is understood and practiced correctly |
| Scrum Master | b. Represents customer needs and manages the product backlog |
| Development Team | c. Builds, tests, and delivers product increments |

(Write your matching answers below, e.g., Product Owner → b)

Q2. Scrum Ceremonies

Describe the purpose of the following Scrum ceremonies:

| Ceremony | Purpose |
| --- | --- |
| Sprint Planning |  |
| Daily Scrum |  |
| Sprint Review |  |
| Sprint Retrospective |  |

Q3. Practical Question

Your Scrum team is developing a mobile banking app.
During Sprint 2, a stakeholder requests a new feature (voice-based balance inquiry).

Tasks:

- How should the team handle this new requirement according to Scrum principles?

- Who decides whether it should be added in the current sprint or moved to the next?

Part D — Short Case Study

Case:
A fintech startup is building a loan eligibility portal.

- The business team changes requirements often.

- The development team uses 2-week sprints.

- The Product Owner prioritizes features like loan calculator, user dashboard, and report download.

- Each sprint ends with a demo and feedback session.

Tasks:

- Identify which project management approach is being followed.

- List two advantages of this approach for the startup.

- Suggest one Scrum ceremony and one Scrum artifact relevant to this case.